# Sub-Millisecond Rust-Native LLM Security Gateway

## Complete Project Roadmap

## 1. Project Summary

What you're building: A high-performance proxy server (written in Rust) that sits between users and an LLM API (OpenAI, Claude, etc.), inspecting every prompt going in and every response coming out — blocking prompt injections, jailbreaks, and sensitive data leaks in under 1 millisecond per request.

Category: AI Security / LLM Infrastructure Security (Systems Programming + Cybersecurity)

Difficulty: Intermediate–Advanced (assumes basic programming knowledge; Rust can be learned along the way)

Realistic total time: 8–14 weeks at 2–3 hours/day (solo), or 4–6 weeks if working 5–6 hrs/day

## 2. Prerequisites (What You Should Know Before Starting)

| Skill | Required Level | If you don't know it |
| --- | --- | --- |
| Basic programming (any language) | Comfortable | Learn first — don't start Rust from zero |
| Rust basics (syntax, ownership) | Beginner OK | Budget extra time in Phase 0 |
| HTTP/REST APIs | Basic understanding | 1–2 days to learn |
| Async programming concept | Basic understanding | Covered in Phase 0 |
| Command line / Git | Comfortable | Should already know this |
| Regex | Basic | Learn as you go |

You do not need to know machine learning deeply — you'll be using small pre-built models, not training them.

## 3. Full Tool & Technology List

### Core language & runtime

- Rust (latest stable) — install via rustup

- Cargo — Rust's package manager (comes with Rust)

### Networking / Proxy layer

- tokio — async runtime

- axum or hyper — HTTP server framework

- tower / tower-http — middleware stacking

- reqwest — for forwarding requests to the real LLM API

### Detection engine

- regex — pattern matching

- aho-corasick — fast multi-keyword scanning

- unicode-normalization — catch homoglyph/Unicode tricks

- ort (ONNX Runtime bindings) or candle — run small ML classifier models

- Hugging Face tokenizers crate — if using a text classifier

### Policy engine

- serde + serde_yaml / serde_json — config/rules parsing

- rhai (optional) — embeddable scripting for custom rules

- notify — hot-reload config files without restart

### Observability

- tracing + tracing-subscriber — structured logging

- metrics + metrics-exporter-prometheus — performance metrics

- criterion — benchmarking (to prove sub-millisecond speed)

### Testing & Dev tools

- cargo test (built-in)

- wrk or oha — load testing tool (external, not Rust crate)

- Postman / curl — manual API testing

- Docker — for packaging and deployment

- GitHub — version control + portfolio hosting

### Optional (for a nicer demo)

- A small dashboard (even a simple HTML/JS page) to visualize blocked requests

- Grafana — if you want to visualize Prometheus metrics nicely

## 4. Phase-by-Phase Breakdown

### Phase 0 — Learning & Setup

Time: 5–10 days | Daily time: 2–3 hrs

Tasks:

- Install Rust, set up your editor (VS Code + rust-analyzer extension)

- Go through Rust basics: ownership, structs, enums, error handling (Result/Option)

- Learn async/await basics in Rust (Tokio tutorial)

- Learn what prompt injection and PII leakage actually look like (read 5–10 real examples online)

- Set up a GitHub repo for the project

Deliverable: You can write and run a basic Rust async "Hello World" server.

### Phase 1 — Basic Proxy (No Security Yet)

Time: 4–7 days | Daily time: 2–3 hrs

Tasks:

- Build a minimal Axum server with one route: /chat

- Accept a JSON prompt from the user

- Forward it to a real LLM API (or a mock/fake API you build yourself for testing)

- Return the response back to the user unmodified

Deliverable: A working "dumb" proxy — request goes in, passes through untouched, response comes back.

### Phase 2 — Rule-Based Detection Layer

Time: 7–10 days | Daily time: 2–3 hrs

Tasks:

- Build a list of known injection phrases ("ignore previous instructions", "reveal your system prompt", etc.)

- Implement fast keyword scanning using aho-corasick

- Implement regex-based structural checks (long inputs, base64 blobs, suspicious Unicode)

- Wire this into the proxy as a "check before forward" step

- Return a "blocked" response when something is caught

Deliverable: The gateway blocks obvious injection attempts and logs what it caught.

### Phase 3 — PII & Secret Leak Detection

Time: 5–7 days | Daily time: 2–3 hrs

Tasks:

- Write regex detectors for: emails, phone numbers, credit card numbers, API key formats, SSNs

- Apply these checks to the outgoing LLM response (not just the incoming prompt)

- Add a "redact" mode (mask the sensitive part) vs. a "block" mode (reject the whole response)

Deliverable: The gateway catches sensitive data trying to leave in AI responses.

### Phase 4 — ML Classifier for Subtle Attacks

Time: 7–12 days | Daily time: 2–4 hrs (hardest phase)

Tasks:

- Find a small pre-trained prompt-injection/jailbreak classifier (several exist open-source, e.g. on Hugging Face)

- Convert/export it to ONNX format if needed

- Load and run it in Rust using ort or candle

- Benchmark its inference time — this MUST stay fast, so pick a small model

- Combine its score with your rule-based layer's decision

Deliverable: The gateway catches cleverly-reworded attacks that don't match simple keyword rules.

### Phase 5 — Policy Engine

Time: 4–6 days | Daily time: 2 hrs

Tasks:

- Move all your thresholds/rules into a config file (YAML/JSON) instead of hardcoded values

- Implement hot-reload so rules update without restarting the server

- (Optional) Add basic rhai scripting support for custom rule logic

Deliverable: Security team (hypothetically) could change rules without touching code.

### Phase 6 — Streaming Response Handling

Time: 5–8 days | Daily time: 2–3 hrs

Tasks:

- Modify the proxy to handle streaming LLM responses (token-by-token)

- Implement a sliding-window scanner that checks chunks as they arrive

- Make sure blocking still works mid-stream if something bad appears

Deliverable: Gateway works correctly even with streaming responses, not just full responses.

### Phase 7 — Logging, Metrics, Observability

Time: 3–5 days | Daily time: 2 hrs

Tasks:

- Add structured logging with tracing (log what was blocked, why, timestamp — never log the raw sensitive content itself)

- Add Prometheus metrics: requests/sec, block rate, latency percentiles (p50/p95/p99)

- (Optional) Hook up a simple Grafana dashboard

Deliverable: You can see real-time stats on what the gateway is doing.

### Phase 8 — Performance Testing (Proving "Sub-Millisecond")

Time: 5–7 days | Daily time: 2–3 hrs

Tasks:

- Use criterion to benchmark each detection layer individually

- Use wrk or oha to load-test the whole gateway under concurrent traffic

- Profile and optimize any slow paths (this is where you'll actually earn the "sub-millisecond" claim — don't skip this)

- Document your latency numbers with real benchmark data

Deliverable: A benchmark report showing actual p95/p99 latency numbers.

### Phase 9 — Packaging & Deployment

Time: 3–5 days | Daily time: 2 hrs

Tasks:

- Write a Dockerfile to containerize the gateway

- Write a clear README (what it does, how to run it, architecture diagram)

- Deploy it somewhere simple (a VPS, Fly.io, Railway, or even just locally with a demo video)

- Record a short demo (screen recording) showing it blocking an attack live

Deliverable: A polished, presentable, working project with documentation.

## 5. Time Summary Table

| Phase | Days | Daily Hours | Total Hours |
| --- | --- | --- | --- |
| 0. Learning & Setup | 5–10 | 2–3 | 15–25 |
| 1. Basic Proxy | 4–7 | 2–3 | 10–20 |
| 2. Rule-Based Detection | 7–10 | 2–3 | 20–25 |
| 3. PII/Secret Detection | 5–7 | 2–3 | 15–20 |
| 4. ML Classifier | 7–12 | 2–4 | 20–35 |
| 5. Policy Engine | 4–6 | 2 | 8–12 |
| 6. Streaming Handling | 5–8 | 2–3 | 12–20 |
| 7. Logging/Metrics | 3–5 | 2 | 6–10 |
| 8. Performance Testing | 5–7 | 2–3 | 12–20 |
| 9. Packaging/Deployment | 3–5 | 2 | 6–10 |
| TOTAL | 48–77 days | — | ~125–200 hrs |

Recommended pace: 2–3 hours/day, 5–6 days/week → roughly 9–13 weeks end to end. If working faster (5+ hrs/day): achievable in 5–6 weeks.

## 6. Recommended Daily Rhythm

- Weekdays: 2–3 focused hours (1 hr learning/reading if needed + 1–2 hrs building)

- Weekends: Optional catch-up / longer sessions (3–4 hrs) if behind schedule

- Keep a simple daily log (even 2 lines) of what you built — this becomes your README/portfolio write-up later, and keeps momentum visible

## 7. Common Pitfalls to Avoid

- Don't try to train your own ML model from scratch — use existing small pre-trained classifiers.

- Don't skip Phase 8 (benchmarking) — the "sub-millisecond" claim is meaningless without real numbers to back it up.

- Don't over-engineer the policy engine (Phase 5) — a simple YAML config is enough; skip the scripting language if time is tight.

- Don't log sensitive data in your logs while trying to detect... sensitive data. Redact before logging.

## 8. What a "Minimum Viable Version" Looks Like (If Short on Time)

If you only have 3–4 weeks, cut it down to:

- Basic proxy (Phase 1)

- Rule-based detection only (Phase 2) — skip the ML classifier

- Basic logging (lightweight version of Phase 7)

- Simple benchmark + README (lightweight Phase 8 + 9)

This still gives you a legitimate, demonstrable project — just without the ML classifier layer.