# Sub-Millisecond Rust-Native LLM Security Gateway

## The Complete Build Guide

## Table of Contents

- Project Overview & Architecture

- Prerequisites & Learning Resources

- Complete Tool & Dependency List (with install commands)

- Project Folder Structure

- Phase-by-Phase Plan (with daily checklists)

- Starter Code (copy-paste ready)

- Testing & Benchmarking Strategy

- Time & Effort Summary

- Success Criteria / Definition of Done

- Common Pitfalls & Troubleshooting

- Resume / Portfolio Write-Up Template

- Glossary of Terms

## 1. Project Overview & Architecture

### What it does

Sits between a user and an LLM API. Inspects every prompt (incoming) and every response (outgoing) in real time, blocking prompt injections, jailbreaks, and sensitive data leaks — all in under 1 millisecond of added latency.

### Architecture diagram

┌─────────────────────────────────────────┐

│              GATEWAY (Rust)              │

│                                           │

User Request  ───►│  [1] HTTP Receive (Axum)                 │

│        │                                  │

│        ▼                                  │

│  [2] Rule-Based Scan (regex/aho-corasick) │

│        │                                  │

│        ▼                                  │

│  [3] PII/Secret Scan (regex)              │

│        │                                  │

│        ▼                                  │

│  [4] ML Classifier (ONNX/Candle)          │

│        │                                  │

│        ▼                                  │

│  [5] Policy Decision (block/allow/redact) │

│        │                                  │

│        ▼ (if allowed)                     │

│  [6] Forward to real LLM API ─────────────┼──► LLM (OpenAI/

│        │                                  │    Claude/etc)

│        ▼ (response comes back)             │

│  [7] Scan response (steps 2-4 again)      │

│        │                                  │

│        ▼                                  │

User Response ◄───│  [8] Return (or block/redact) response    │

│                                           │

│  [Logging/Metrics running throughout]     │

└─────────────────────────────────────────┘

### Core principle: layered defense, cheapest checks first

- Regex/keyword checks: microseconds

- PII pattern checks: microseconds

- ML classifier: sub-millisecond (only runs if needed, or runs in parallel)

- This ordering is why the whole thing stays fast — you don't run the expensive check on every single request if a cheap check already caught the problem.

## 2. Prerequisites & Learning Resources

| Topic | Why you need it | Free resource to learn it |
| --- | --- | --- |
| Rust basics | Entire project is written in it | "The Rust Book" (doc.rust-lang.org/book) — Ch 1–10 minimum |
| Ownership/borrowing | Rust's core concept, trips up beginners | Rust Book Ch 4 |
| Async/await in Rust | Needed for concurrency | Tokio's official tutorial (tokio.rs/tokio/tutorial) |
| HTTP/REST basics | You're building a server | Any "HTTP crash course" video (30 min) |
| Regex | Core to detection logic | regex101.com (interactive practice) |
| What prompt injection is | You're building a defense against it | OWASP "Top 10 for LLM Applications" (owasp.org) |
| Docker basics | For packaging/deployment | Docker's official "Get Started" guide |

If you already know general programming (any language): budget ~1 week for Rust basics + async before touching this project.

## 3. Complete Tool & Dependency List

### Install these first (one-time setup)

# Install Rust

curl --proto '=https' --tlsv1.2 -sSf https://sh.rustup.rs | sh

# Verify

rustc --version

cargo --version

# Install a load-testing tool (choose one)

cargo install oha          # simpler, Rust-based

# OR install wrk separately (C-based, needs manual build on some systems)

# Install Docker (for later, packaging phase)

# Follow docker.com/get-started for your OS

### Your Cargo.toml dependencies (add these as you progress through phases)

[package]

name = "llm-security-gateway"

version = "0.1.0"

edition = "2021"

[dependencies]

# Phase 1: Web server & async runtime

tokio = { version = "1", features = ["full"] }

axum = "0.7"

tower = "0.4"

tower-http = { version = "0.5", features = ["trace", "cors"] }

reqwest = { version = "0.12", features = ["json"] }

serde = { version = "1", features = ["derive"] }

serde_json = "1"

# Phase 2-3: Detection

regex = "1"

aho-corasick = "1"

unicode-normalization = "0.1"

# Phase 4: ML classifier (pick ONE approach)

ort = "2.0"              # ONNX Runtime bindings

# candle-core = "0.6"     # alternative: Hugging Face's Rust ML framework

# Phase 5: Policy engine

serde_yaml = "0.9"

notify = "6"

rhai = "1"                # optional, for scriptable rules

# Phase 7: Observability

tracing = "0.1"

tracing-subscriber = { version = "0.3", features = ["env-filter"] }

metrics = "0.23"

metrics-exporter-prometheus = "0.15"

# Phase 8: Benchmarking (add under [dev-dependencies])

[dev-dependencies]

criterion = "0.5"

## 4. Project Folder Structure

Set this up at the start of Phase 1:

llm-security-gateway/

├── Cargo.toml

├── README.md

├── config/

│   └── rules.yaml          # your policy rules (Phase 5)

├── src/

│   ├── main.rs              # entry point, server startup

│   ├── proxy.rs              # forwarding logic to real LLM

│   ├── detection/

│   │   ├── mod.rs

│   │   ├── rules.rs          # keyword/regex checks (Phase 2)

│   │   ├── pii.rs            # PII/secret detection (Phase 3)

│   │   └── classifier.rs      # ML model inference (Phase 4)

│   ├── policy.rs              # decision engine (Phase 5)

│   ├── streaming.rs           # streaming response handling (Phase 6)

│   └── telemetry.rs           # logging/metrics (Phase 7)

├── benches/

│   └── detection_bench.rs     # criterion benchmarks (Phase 8)

├── tests/

│   └── integration_test.rs

└── Dockerfile                  # Phase 9

## 5. Phase-by-Phase Plan (With Daily Checklists)

### PHASE 0 — Learning & Setup (Days 1–8, 2–3 hrs/day)

- [ ] Day 1–2: Install Rust, complete Rust Book chapters 1–4 (variables, ownership)

- [ ] Day 3–4: Rust Book chapters 5–8 (structs, enums, collections)

- [ ] Day 5: Rust Book chapter 9 (error handling — Result/Option, critical for this project)

- [ ] Day 6: Tokio async tutorial (basic concepts only — tasks, .await)

- [ ] Day 7: Read OWASP Top 10 for LLMs — understand injection/leakage examples

- [ ] Day 8: Set up GitHub repo, folder structure, cargo init

Checkpoint: You can explain ownership in your own words, and you have an empty Rust project on GitHub.

### PHASE 1 — Basic Proxy (Days 9–15, 2–3 hrs/day)

- [ ] Day 9: Add axum/tokio deps, build a "hello world" server with one route

- [ ] Day 10: Design your request/response JSON structs (#[derive(Serialize, Deserialize)])

- [ ] Day 11: Build a /chat POST route that accepts a prompt

- [ ] Day 12: Use reqwest to forward that prompt to a real LLM API (or build a fake mock API using a second small Axum server for testing, so you don't spend API credits)

- [ ] Day 13: Return the LLM's response back to the caller

- [ ] Day 14: Test with curl/Postman — confirm round trip works

- [ ] Day 15: Buffer day / clean up code, write basic README notes

Checkpoint: curl -X POST localhost:3000/chat -d '{"prompt":"hello"}' returns a real (or mock) LLM response.

### PHASE 2 — Rule-Based Detection (Days 16–25, 2–3 hrs/day)

- [ ] Day 16: Research and write a list of 30–50 known injection phrases

- [ ] Day 17: Implement aho-corasick matcher for the phrase list

- [ ] Day 18: Add regex checks for suspicious patterns (base64 blobs, excessive length)

- [ ] Day 19: Add Unicode homoglyph detection (unicode-normalization crate)

- [ ] Day 20: Wire detection into the /chat route as a pre-check

- [ ] Day 21: Build the "blocked" response format (clear error to user)

- [ ] Day 22: Write unit tests for 10+ known attack strings

- [ ] Day 23: Write unit tests for 10+ known SAFE strings (avoid false positives!)

- [ ] Day 24: Tune/adjust based on test failures

- [ ] Day 25: Buffer day / refactor into clean detection/rules.rs module

Checkpoint: Sending a known injection phrase returns "blocked"; sending a normal question works fine.

### PHASE 3 — PII & Secret Leak Detection (Days 26–32, 2–3 hrs/day)

- [ ] Day 26: Write regex for emails, phone numbers

- [ ] Day 27: Write regex for credit card numbers (with Luhn validation for accuracy), SSNs

- [ ] Day 28: Write regex for API key formats (e.g. sk-, AKIA, generic long hex/base64 tokens)

- [ ] Day 29: Apply these checks to LLM responses, not just prompts

- [ ] Day 30: Implement "redact" mode (replace match with [REDACTED]) as an alternative to full block

- [ ] Day 31: Unit test each detector type individually

- [ ] Day 32: Buffer day / integrate into main flow

Checkpoint: If your mock LLM response contains a fake credit card number, the gateway redacts or blocks it before it reaches the user.

### PHASE 4 — ML Classifier for Subtle Attacks (Days 33–44, 2–4 hrs/day — hardest phase)

- [ ] Day 33: Research pre-trained prompt-injection classifiers on Hugging Face (search "prompt injection classifier")

- [ ] Day 34: Pick a small one (under ~100MB ideally) and download it

- [ ] Day 35–36: Convert to ONNX format if it isn't already (Hugging Face optimum tool can help, run this part in Python just for conversion)

- [ ] Day 37: Set up ort crate in Rust, load the ONNX model

- [ ] Day 38: Write tokenization logic (matching what the model expects)

- [ ] Day 39: Get a basic inference call working — pass text in, get a score out

- [ ] Day 40: Benchmark inference time in isolation — this MUST be fast; if it's too slow, find a smaller model

- [ ] Day 41: Integrate classifier score into the detection pipeline

- [ ] Day 42: Test against tricky rephrased injection attempts that bypassed Phase 2's rules

- [ ] Day 43: Tune the score threshold (avoid too many false positives)

- [ ] Day 44: Buffer day / documentation

Checkpoint: A cleverly-reworded injection attempt (that doesn't match any keyword) still gets flagged.

Note: If this phase is taking too long or feels too hard, it's OK to skip it for your first version — see Section 9 "Minimum Viable Version."

### PHASE 5 — Policy Engine (Days 45–50, 2 hrs/day)

- [ ] Day 45: Design your rules.yaml schema (thresholds, block vs redact settings)

- [ ] Day 46: Implement YAML loading with serde_yaml

- [ ] Day 47: Replace hardcoded thresholds in your code with config values

- [ ] Day 48: Implement hot-reload using notify crate (watch the YAML file for changes)

- [ ] Day 49: Test that changing a rule in the YAML file takes effect without restarting the server

- [ ] Day 50: (Optional) Explore rhai for a custom-scriptable rule — skip if short on time

Checkpoint: You can edit config/rules.yaml, save it, and see the gateway's behavior change live.

### PHASE 6 — Streaming Response Handling (Days 51–58, 2–3 hrs/day)

- [ ] Day 51: Learn how your LLM API's streaming (SSE / chunked) responses work

- [ ] Day 52: Modify your proxy to handle a streamed response instead of one full blob

- [ ] Day 53: Implement a buffer/window (e.g., last 50–100 characters) to scan as chunks arrive

- [ ] Day 54: Run your Phase 2/3 detectors against this sliding window

- [ ] Day 55: Implement "kill the stream" logic if something bad is detected mid-stream

- [ ] Day 56: Test with a mock streaming endpoint that deliberately outputs a fake leaked secret partway through

- [ ] Day 57: Confirm the stream is cut off before the full secret is exposed

- [ ] Day 58: Buffer day / cleanup

Checkpoint: Streaming works normally for safe content, and cuts off immediately if something bad appears mid-stream.

### PHASE 7 — Logging, Metrics, Observability (Days 59–63, 2 hrs/day)

- [ ] Day 59: Add tracing setup, replace println! calls with proper log levels

- [ ] Day 60: Make sure blocked-request logs include reason + timestamp but NEVER the raw sensitive content

- [ ] Day 61: Add metrics crate counters: total requests, blocked requests, redacted requests

- [ ] Day 62: Add latency histograms (p50/p95/p99) using the metrics crate

- [ ] Day 63: Expose a /metrics endpoint for Prometheus to scrape; (optional) hook up Grafana

Checkpoint: Hitting /metrics shows real numbers about what your gateway has processed.

### PHASE 8 — Performance Testing (Days 64–70, 2–3 hrs/day)

- [ ] Day 64: Write criterion benchmarks for each detector individually (rule-based, PII, ML)

- [ ] Day 65: Run benchmarks, record baseline numbers

- [ ] Day 66: Identify the slowest component — usually the ML classifier

- [ ] Day 67: Optimize (smaller model, avoid unnecessary allocations, reuse compiled regex)

- [ ] Day 68: Run oha or wrk load test against the whole running server at realistic concurrency (e.g. 100–500 concurrent requests)

- [ ] Day 69: Record final p50/p95/p99 latency numbers — this is your proof for "sub-millisecond"

- [ ] Day 70: Write up a short benchmark report (numbers + methodology) for your README

Checkpoint: You have real, reproducible numbers — not just a claim — showing your detection overhead.

### PHASE 9 — Packaging & Deployment (Days 71–75, 2 hrs/day)

- [ ] Day 71: Write a multi-stage Dockerfile (build stage + slim runtime stage)

- [ ] Day 72: Build and test the Docker image locally

- [ ] Day 73: Deploy to a free/cheap host (Fly.io, Railway, a VPS) OR document local-run instructions clearly

- [ ] Day 74: Write the final README: what it does, architecture diagram, how to run it, benchmark results

- [ ] Day 75: Record a 2–3 minute demo video showing a blocked injection attempt live

Checkpoint: Someone unfamiliar with the project could clone your repo and run it using only your README.

## 6. Starter Code (Copy-Paste Ready for Day 9)

src/main.rs — minimal starting point for Phase 1:

use axum::{

routing::post,

Router,

Json,

};

use serde::{Deserialize, Serialize};

#[derive(Deserialize)]

struct ChatRequest {

prompt: String,

}

#[derive(Serialize)]

struct ChatResponse {

response: String,

}

async fn chat_handler(Json(payload): Json<ChatRequest>) -> Json<ChatResponse> {

// Phase 1: just echo back for now

// Phase 2+: this is where detection checks will go BEFORE forwarding

Json(ChatResponse {

response: format!("Echo: {}", payload.prompt),

})

}

#[tokio::main]

async fn main() {

let app = Router::new().route("/chat", post(chat_handler));

let listener = tokio::net::TcpListener::bind("0.0.0.0:3000")

.await

.unwrap();

println!("Gateway listening on http://0.0.0.0:3000");

axum::serve(listener, app).await.unwrap();

}

Test it:

cargo run

# In another terminal:

curl -X POST http://localhost:3000/chat -H "Content-Type: application/json" -d '{"prompt":"hello"}'

src/detection/rules.rs — starting point for Phase 2:

use aho_corasick::AhoCorasick;

pub struct RuleEngine {

matcher: AhoCorasick,

}

impl RuleEngine {

pub fn new() -> Self {

let patterns = vec![

"ignore previous instructions",

"ignore all previous instructions",

"you are now",

"reveal your system prompt",

"disregard the above",

];

let matcher = AhoCorasick::new(patterns).unwrap();

RuleEngine { matcher }

}

pub fn is_suspicious(&self, text: &str) -> bool {

let lower = text.to_lowercase();

self.matcher.find(&lower).is_some()

}

}

## 7. Testing & Benchmarking Strategy

### Unit tests (write these throughout, not just at the end)

- Every detector needs: 5+ known-bad inputs it should catch, 5+ known-good inputs it should NOT flag (false positives are just as dangerous as misses — they break legitimate use)

### Integration tests

- Full request/response round trip through the whole pipeline

- Test blocked, redacted, and allowed paths separately

### Benchmark methodology (Phase 8)

- Use criterion for micro-benchmarks of individual functions

- Use oha/wrk for full end-to-end load testing

- Report percentiles (p50/p95/p99), not just averages — averages hide bad worst-case behavior

- Test at realistic concurrency (don't just test 1 request at a time)

## 8. Time & Effort Summary

| Phase | Days | Hours/day | Total Hours |
| --- | --- | --- | --- |
| 0. Learning & Setup | 8 | 2–3 | 16–24 |
| 1. Basic Proxy | 7 | 2–3 | 14–21 |
| 2. Rule-Based Detection | 10 | 2–3 | 20–30 |
| 3. PII/Secret Detection | 7 | 2–3 | 14–21 |
| 4. ML Classifier | 12 | 2–4 | 24–48 |
| 5. Policy Engine | 6 | 2 | 12 |
| 6. Streaming Handling | 8 | 2–3 | 16–24 |
| 7. Logging/Metrics | 5 | 2 | 10 |
| 8. Performance Testing | 7 | 2–3 | 14–21 |
| 9. Packaging/Deployment | 5 | 2 | 10 |
| TOTAL | ~75 days (~11 weeks) | — | ~150–220 hrs |

Pace guide:

- 2–3 hrs/day, 6 days/week → ~11–13 weeks

- 4–5 hrs/day, full commitment → ~6–7 weeks

- 1 hr/day (very part-time) → ~20+ weeks (expect to lose momentum; try to do at least 2 hrs/day minimum)

## 9. Success Criteria / Definition of Done

Your project is genuinely complete when:

- [ ] It runs and correctly proxies a real chat request end-to-end

- [ ] It blocks at least 3 different categories of known injection attempts

- [ ] It detects and redacts at least 2 categories of PII/secrets

- [ ] You have real benchmark numbers (not guesses) showing your added latency

- [ ] It has a README a stranger could follow to run it themselves

- [ ] You have a short demo (video or GIF) showing it working live

Minimum Viable Version (if short on time — 3-4 weeks): Phases 0, 1, 2, 3, and a lightweight version of 7 and 9. Skip the ML classifier (Phase 4), streaming (Phase 6), and scripting-based policy engine — a plain rule-based gateway with good benchmarks is still a legitimate, complete project.

## 10. Common Pitfalls & Troubleshooting

| Problem | Likely cause | Fix |
| --- | --- | --- |
| Server won't compile, ownership errors everywhere | Still learning Rust's borrow checker | Slow down, re-read Rust Book Ch 4, ask for smaller working examples |
| ML classifier takes 10+ ms, breaks "sub-millisecond" goal | Model too large | Use a smaller/distilled model, or run classifier async/in parallel rather than blocking |
| Too many false positives | Rules too broad | Add more "known good" test cases, adjust regex/keyword lists to be more specific |
| Streaming logic is confusing | Streaming is genuinely the hardest part | Get non-streaming working solid first; treat streaming as its own mini-project |
| Benchmark numbers look great but real load test is slow | Micro-benchmarks don't reflect network/concurrency overhead | Trust the full load test (oha/wrk) numbers over isolated function benchmarks |
| Docker build fails | Missing build dependencies for ONNX/ort | Use a Rust-official multi-stage Dockerfile; check ort crate's Docker notes |

## 11. Resume / Portfolio Write-Up Template

Once done, describe it like this:

Sub-Millisecond LLM Security Gateway — Built a Rust-native, async security proxy for LLM APIs that inspects prompts and responses in real time, blocking prompt injection attacks and PII/secret leaks with [X]ms p99 added latency under [Y] concurrent requests. Implemented a layered detection pipeline combining keyword/regex matching, PII pattern detection, and an ONNX-based ML classifier for jailbreak detection, with a hot-reloadable policy engine and Prometheus-based observability.

(Fill in your actual [X] and [Y] numbers from Phase 8 — real numbers make this far more credible than vague claims.)

## 12. Glossary of Terms

- LLM — Large Language Model (e.g. GPT, Claude)

- Prompt injection — tricking an AI with hidden/malicious instructions

- Jailbreak — manipulating an AI into ignoring its safety rules

- PII — Personally Identifiable Information (emails, SSNs, etc.)

- Proxy — a middleman server that traffic passes through

- Async/concurrency — handling many requests at once without blocking

- ONNX — a standard format for exporting/running ML models across languages

- p50/p95/p99 latency — the response time that 50%/95%/99% of requests fall under (used to catch worst-case slowness, not just average speed)

- Hot-reload — updating config/rules without restarting the server